Current State Assessment Table

| Area | Current Behavior | Identified Gap | Business Impact |
| --- | --- | --- | --- |
| Requirements | The requirement phase is at the beginning and very difficult to change after the phase ends. | When the business needs to adapt to a new requirement, very arduous process. | Unnecessary delays and misalignment with existing features. |
| Testing | Testing is its own phase near the end of the Waterfall lifecycle. | Issues are found at the end when changes might be difficult to make. | Costly and time consuming rework to solve the issue. |
| Stakeholder Feedback | Obtained during the requirements phase and at the end when showing final product. | No constructive feedback is given while creating the product. | Final product might not be exactly what the stakeholder envisions and needs to be redone. |
| Release Cycle | After long durations | Cannot obtain any necessary information | Severe bugs, crashes, and performance issues at launch among all platforms |

In order for the company to switch to Agile and follow a Scrum structure, they need to assign a Product Owner and Scrum Master. The Product Owner should dictate what should be added or changed in the backlog in the interest of the product. The Scrum Master should mediate the Daily Scrums and make sure everything is flowing properly. Everyone else on the team will be part of the normal dev team working on their tasks and participating in the Scrum cycles.

The Sprint cadence should be about 2 weeks long where at the start of every sprint they go over what they want to do, maintain collaboration throughout the sprint to ensure everything is proper, and do a review at the end of the sprint to see what was good/bad.

Throughout the Sprint, the Product Owner needs to make sure that a backlog of stories are kept to make sure that each task obtained by the development team is prioritized and ready for the next task.

It should be a focus that at the end of each sprint, whatever the team wanted to accomplish is done and is properly integrated into the product such that they have a new version they are able to show and get further feedback on.

High-Level Transition Roadmap

- Train the team: Make sure they understand what Agile is and what structure they are using.

- Assign Roles: Set a team lead(s) who already understands and is familiar with Agile as the Product Owner/Scrum Master to head the Scrum cycles to monitor the team and make sure they are following Agile procedures.

- Test Project: Create a temporary project that does not have as many restrictions for the team to practice and work on while they get used to the cycles and stories. Can also try giving roles to more experienced members of the team so they can be prepared too.

- Real World Situations: At this point, they should be ready to take on actual projects. Continue monitoring for any hiccups, but have the team work on projects mostly on their own.

Risk Assessment Chart

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Team members hesitant to adopt Agile | Somewhat likely | It can be much slower to switch to Agile if at all | Show effectiveness and give them the time and support they need to adopt the model. |
| Lack of experience for Product Owner or Scrum Master | Depends, Likely | Can slow down process and become somewhat ineffective | Use mentors that are already experienced or provide extra support since these are unique roles. |