Product Backlog Table

| ID | User Story | Priority | Story Points | Dependency |
| --- | --- | --- | --- | --- |
| 1 | As a user, I want to create an account so that I can securely access my tasks | H | 5 | None |
| 2 | As a user, I want to log in so that I can access my personal task list | H | 3 | 1 |
| 3 | As a user, I want to log out so that my account remains secure on shared devices | H | 2 | 2 |
| 4 | As a user, I want to create a new task so that I can track work I need to complete | H | 3 | 2 |
| 5 | As a user, I want to view my task list so that I can see what work needs to be done | H | 3 | 2 |
| 6 | As a user, I want to update a task’s status so that I can track progress | H | 3 | 5 |
| 7 | As a user, I want to delete a task so that I can remove tasks I no longer need | H | 2 | 5 |
| 8 | As a user, I want my tasks saved automatically so that I don’t lose my data | H | 5 | 4 |
| 9 | As a user, I want to see tasks in a dashboard so that I can manage them easily | M | 5 | 5 |
| 10 | As a user, I want to assign priority levels to tasks so that I can focus on important work | M | 3 | 4 |
| 11 | As a user, I want to set due dates so that I can manage deadlines | M | 3 | 4 |
| 12 | As a user, I want to search tasks so that I can quickly find specific tasks | L | 5 | 5 |

Acceptance Criteria Table

| Story ID |  | Acceptance Criteria |  |
| --- | --- | --- | --- |
| 1 | User can enter username/password and successfully create account; duplicate usernames are rejected |  |
| 2 | User can log in with valid credentials; invalid credentials show error |  |
| 4 | User can create a task and see it appear in task list |  |
| 5 | User can view all tasks associated with their account |  |
| 6 | User can change task status and see updated status saved |  |
| 7 | User can delete task and it is removed permanently |  |

Prioritization Justification Chart

1 Account creation	████████████████████

2 Login		████████████████████

3 Logout		████████████████████

4 Create task		████████████████████

5 View tasks		████████████████████

6 Update status	████████████████████

7 Delete task		████████████████████

8 Persistent storage	████████████████████

9 Dashboard		██████████████

10 Priority levels	████████████

11 Due dates		███████████

12 Search tasks	██████

The first 8 are central to creating a to-do list app and are either must-needs or very important. 9-11 are not critical, but still necessary in design for the user. 12 is completely an extra feature for the user’s benefit; it is not required at all.

INVEST Self-Evaluation

Create Task

Independent: Only relies on other core/necessary features like database and user auth

Negotiable: Can change fields or validation rules

Valuable: Core feature of the app

Estimable: Task is simple and well defined; easy to make an estimate for implementation

Small: Simple story that can be completed in a sprint

Testable: Can test if task was created and inserted into user database

User Authentication

Independent: Only relies on other core/necessary features like database and APIs

Negotiable: Can determine how to create authentication

Valuable: Core feature of the app

Estimable: Task is a bit complicated but difficulty is known so can be properly estimable.

Small: Although a bit complicated, should still fit within a single sprint cycle

Testable: Can test with temp auth user to see if connected to database

Refinement: Dashboard

Dashboard is a very broad concept that can change quite a bit depending on implementation. Need to analyze frontend more thoroughly to create a proper dashboard, especially since it is mostly just design which is subjective.