MVP Definition Table

| Feature | Business Value | Technical Complexity | Included in MVP? |
| --- | --- | --- | --- |
| User login/logout | Enables secure access | Medium | Y |
| Create task | Core functionality for adding tasks | Low | Y |
| Update task status (To Do, Doing, Done) | Enables task tracking | Low | Y |
| Delete task | Allows task management | Low | Y |
| Persistent database storage | Saves tasks permanently | Medium | Y |
| Basic UI dashboard | Provides user interface | Medium | Y |
| Task priority levels | Improves task organization | Low | N |
| Due dates | Improves planning | Low | N |
| Search/filter tasks | Improves usability | Medium | N |
| User profile management | Enhances user experience | Medium | N |

Sprint Breakdown Plan

| Sprint | Sprint Goal | Stories Included | Estimated Story Points |
| --- | --- | --- | --- |
| Sprint 1 | Set up backend | Set up server - 4 Set up database - 5 Login logic – 4 | 13 |
| Sprint 2 | Set up frontend | Add task - 1 Delete task - 1 Edit task - 1 Task status - 2 General UI - 3 | 8 |
| Sprint 3 | Combine front and backends | Task APIs – 3 Retrieve inputs/login - 3 | 6 |

Release Timeline Chart

Sprint 1: [ ██████████ ]

Sprint 2: 		       [ ██████████ ]

Sprint 3: 					[ ██████████ ]

MVP Release: 				▲

Risk and Dependency Identification

Database Dependencies

Create database before task features

- Tasks require a database to input the information, so the database needs to be built first

App needs to remember what tasks the user has and where they placed them

- Login API and authenticator needs to be created before the task manipulations so that it can properly input tasks into database. Even a basic temp auth would work for demos.

API requires specific shapes/inputs from the frontend

- Create UI to pass a basic contract for simplicity

Delivery Risks

Scope creep: Can get carried away with adding features into the app not included in sprint story.

- Make sure to complete sprint stories first and add extras later if needed.

Integration between backend and frontend might cause some issues

- Set a pre-defined shape of everything that needs to be connected in phase 2.