SDLC Failure Case Study on CD Projekt Red (CDPR) and Cyberpunk 2077

Failure Analysis Table

| SDLC Phase | What Went Wrong | Root Cause | Impact |
| --- | --- | --- | --- |
| Requirements | The scope of the game expanded significantly and kept changing throughout the process | Higher executives pushing for more features, a major rehaul from third to first person. Significantly changed storyline to include more Keanu Reeves from public. | Feature creep, increased complexity, and shifting priorities making project much more difficult for devs to complete. |
| Design | Game engine and systems were not fully designed to support last-gen consoles (PS4, Xbox One) efficiently | Technical design decisions assumed higher hardware capability; insufficient early feasibility validation | Major performance problems, crashes, and inability to run properly on older consoles |
| Development | Development started before requirements and engine were fully mature; major systems reworked mid-development | Pressure to meet deadlines; premature implementation without validated architecture | Technical debt, unstable builds, rework, inefficient development cycles |
| Testing | Insufficient real-world testing on target platforms, especially older consoles | Testing phase compressed due to release pressure and strict deadlines | Severe bugs, crashes, and performance issues at launch among all platforms |
| Deployment | Game released despite known critical issues | Executives and shareholders pressured the team to release the game early in fear of losing money. Public wanted game to be released when company claimed they would release it instead of delaying it for the nth time. | PlayStation Store removal, reputation damage, loss of consumer trust |

Requirements  	| ████████████		|

Design       		| █████████			|

Development   	| ███████████████		|

Testing       		| █████████████████	|

Deployment    	| ████████████████████	|

Recommendations

The uniqueness of the videogame industry means that it often very open and uses whatever approach is most necessary, such as using a hybrid-style development that can use Waterfall or different Agile frameworks like Kanban. However, Projekt Red mostly faced their issues in the main development phase where the development mostly followed Waterfall with some Agile.

- Made major changes in dev phase: During development of the game where the focus is to make the whole game at once after completing the storyboarding (Waterfall), there were several pivots made at various spots including a whole restructuring of the game to follow Keanu Reeves’ character.

- Management ignored issues: The management team wanted to release the game even with critical issues such as the game being so unoptimized that it was unrunnable even on last generation consoles.

- Differing priorities: The people involved with making and selling the game had very different priorities. With so many voices, it became an environment where collaboration wasn’t the focus but divided into making the game and making money. A stronger Agile framework might help represent more voices for the final product.

Final Recommended System: Hybrid with a more Agile focus.

In trying to keep aligned with the restrictions and deadlines with the Waterfall method, driven mostly by the pressure of the shareholders and higher executives, the game developers were pushed too much in one direction to properly make a final product they were satisfied with. A hybrid approach could still work if the developers were able to have less restrictions and follow the flexibility supported more in Agile. The changes could have been integrated more smoothly and allowed for more time instead of the sudden shift like what happened.