Scrum Role Responsibility Matrix

| Responsibility Area | Product Owner | Scrum Master | Developers | Notes |
| --- | --- | --- | --- | --- |
| Backlog Ownership | Fully accountable for creating, prioritizing, and refining the product backlog | Ensures backlog process is followed, but does not own content | Provide technical input and effort estimates | Product Owner decides priority based on business value |
| Sprint Planning Facilitation | Defines sprint goals and clarifies requirements | Facilitates sprint planning meeting and ensures proper process | Select backlog items and commit to implementation | Scrum Master manages process; developers commit to work |
| Technical Decisions | Provides business requirements, but does not decide implementation | Ensures technical decisions align with process efficiency | Fully accountable for architecture, design, and implementation decisions | Developers own all technical implementation decisions |
| Removing Impediments | Escalates business or stakeholder blockers | Fully accountable for identifying and removing team impediments | Report impediments affecting progress | Scrum Master ensures team productivity |
| Stakeholder Communication | Fully accountable for communicating with stakeholders and gathering feedback | Facilitates communication when needed | Provide technical clarification when required | Product Owner represents stakeholder interests |

Role Conflict Scenario Analysis

Scenario 1: Product Owner tells developers to change priority tasks during a sprint.

Although sprints are short and flexible, the duration of an individual sprint is still relatively structured like waterfall. If the PO is trying to change what the developers are trying to do in the middle of a sprint, it can disrupt the progression of the product. To make sure this doesn’t happen, the PO needs to make sure that they properly have the tasks prepared for the sprint and that they understand if they want to make any changes, they need to do so at the end of the sprint.

Scenario 2: Scrum Master assigns the tasks.

In the Scrum process, developers are able to choose their own tasks based on the product backlog. If someone else assigns them to take tasks, it can result in them working on project they are not as efficient at and slow down workflow. The Scrum Master should understand their role contents and make sure they don’t exceed their boundaries such as assigning roles.

Organizational Impact Chart

Clear

Efficiency 		█████████████	 High
Accountability 	████████████████	 High
Delivery Speed 	██████████████	 Fast

Blurred

Efficiency 		██████			 Mid-Low
Accountability 	███████			 Medium
Delivery Speed 	████				 Slow